## Slide 1
ENTERPRISE MICROSERVICE
Address Validation Proxy Service
Project Kick-off — May 2026
AK
Presented by Alex Khorozov
Architecture & Engineering

## Slide 2
BUSINESS CONTEXT
Why This Project
$20+ Lost Per Failed Delivery
Shipping errors from invalid addresses cost enterprises over $20 per failed delivery in return logistics, re-shipment, and customer service overhead.
USPS CASS Certification Required
USPS standards mandate CASS-certified address validation for bulk mailers to qualify for postal discounts and ensure deliverability.
Vendor Lock-in & Cost Duplication
Direct Smarty API calls scattered across multiple services create tight vendor coupling and duplicate subscription costs with no shared caching.
Inconsistent Data Quality Across Systems
Without a centralized validation layer, each system applies different rules — leading to mismatched address formats, duplicate records, and downstream errors.

## Slide 3
PROJECT VISION
Project Vision & Objectives
What we're building and the value it delivers across the enterprise
Centralized Validation
Single proxy service for all internal consumers — e-commerce checkout, CRM, shipping modules
Cost Optimization
Two-tier caching (Redis + CosmosDB) to reduce Smarty API calls by 70–85%
Enterprise-Grade Quality
CASS-certified, DPV-verified addresses with geocoding enrichment
Provider Agnostic
Interface-based abstraction enables future provider swap without core changes

## Slide 4
Scope Definition
Clear boundaries for the Address Validation Proxy Service
In Scope
9 ITEMS
US single address validation
Batch validation (up to 100 addresses)
Two-tier caching (Redis L1 + CosmosDB L2)
Audit event sourcing
Health monitoring & Prometheus metrics
Header-based API versioning (Api-Version)
Provider abstraction layer
Blazor Interactive Server + Fluent UI operations dashboard (7 pages)
Real-time metrics via SignalR
Out of Scope
6 ITEMS
International address validation
Address autocomplete / typeahead
Address correction UI
Direct Smarty account management
Real-time address change notifications
Public-facing customer UI
Items marked out of scope may be considered for future phases based on demand.

## Slide 5
Architecture Overview
Vertical Slice Architecture · Blazor Frontend · Two-Tier Caching Flow
1
Blazor Frontend
Ops team accesses Fluent UI dashboard (Blazor Interactive Server). Communicates via REST + SignalR for real-time updates
UI LAYER
2
API Gateway
Requests arrive with Api-Version header and X-Api-Key authentication
ENTRY POINT
3
Minimal API + FluentValidation
Input validated and routed to the appropriate feature slice handler via VSA
VALIDATION
4
Cache Orchestrator
L1 Redis (1hr TTL) → L2 CosmosDB (90-day TTL). Returns cached result on hit.
TWO-TIER CACHE
5
Smarty Provider
On cache miss, Refit calls Smarty US Street API with Polly resilience (retry + circuit breaker)
CACHE MISS
6
Persist & Return
Results written to both cache tiers, audit events emitted, validated address returned
RESPONSE
UI Layer
Ingress
Validation
Caching Layer
External Provider
Persistence
SignalR Push

## Slide 6
FRONTEND ARCHITECTURE
Blazor Frontend Application
Blazor Interactive Server
Server-side rendering with SignalR WebSocket for real-time UI diffs. Same .NET 10 ecosystem as the API backend. Orchestrated by Aspire.
Microsoft Fluent UI
Enterprise-grade component library — FluentDataGrid, FluentNavMenu, FluentDialog, FluentToast. WCAG 2.1 AA accessible out of the box.
7 Operations Pages
Dashboard, Validate Address, Batch Validation, Cache Management, Audit Log, Health & Metrics, Settings — all with live data.
Real-Time Monitoring
SignalR pushes metrics every 5 seconds. Live cache hit ratios, validation counters, circuit breaker state, and dependency health.

## Slide 7
Key Architecture Decisions
Seven foundational ADRs guiding the Address Validation Proxy Service design
DESIGN & STRUCTURE
ADR-001
Header-Based API Versioning
Clean URLs, enterprise standard, fully compatible with Azure API Management routing.
ADR-002
CosmosDB over Table Storage
Sub-15 ms reads, auto-scale RU/s, rich querying with SQL API, and built-in change feed.
ADR-003
Vertical Slice Architecture
Feature cohesion per slice, independently testable handlers, eliminates shotgun surgery.
ADR-007
Blazor Interactive Server + Fluent UI
Same .NET 10 stack, SignalR real-time updates, server-side security, Aspire co-orchestration, WCAG 2.1 AA built-in.
RESILIENCE & OPERATIONS
ADR-004
Two-Tier Caching (Redis + CosmosDB)
70–85 % Smarty API call reduction; CosmosDB L2 provides resilience against Redis evictions.
ADR-005
Event Sourcing for Audit
Immutable audit trail for compliance, full event replay capability for diagnostics.
ADR-006
Provider Abstraction
Eliminates vendor lock-in via interface-based design; enables future A/B testing of providers.
ARCHITECTURE DECISION RECORDS

## Slide 8
Frontend Pages
7 Blazor pages powered by Fluent UI components
01
Dashboard
Real-time KPIs, validation volume charts, cache performance donut, and recent activity feed.
02
Validate Address
Address input form with live validation, DPV result card with expandable accordion sections.
03
Batch Validation
CSV drag-and-drop upload, FluentDataGrid preview, color-coded results with export.
04
Cache Management
Redis & CosmosDB stats cards, searchable cache entries, flush confirmation dialog.
05
Audit Log
Filterable event sourcing trail, expandable JSON detail view, server-side pagination.
06
Health & Metrics
Dependency health badges, latency distribution charts, circuit breaker visualization.
07
Settings
Read-only system config: versioning, cache TTLs, rate limits, and resilience policies.
EXTENSIBLE

## Slide 9
CORE TECHNOLOGIES
Technology Stack
.NET 10
Runtime & Language (C# 13)
.NET Aspire
Cloud-Native Orchestration
Azure Cosmos DB
Persistent Cache (L2)
Redis
Hot Cache (L1)
Polly v8
Resilience (Retry, Circuit Breaker)
Refit
Typed HTTP Client for Smarty
OpenTelemetry
Distributed Tracing & Metrics
Azure Container Apps
Production Hosting
Blazor Server
Frontend Framework (.NET 10 Interactive Server)
Fluent UI Blazor
UI Component Library

## Slide 10
Timeline & Milestones
8 Sprints · 16 Weeks · API + Frontend Delivery
SPRINT 0
Week 1–2
Foundation
Aspire scaffolding, project structure, CI/CD pipeline, CosmosDB provisioning, Blazor project setup
SPRINT 1
Week 3–4
Core Validation API
Single address validation endpoint, Smarty integration via Refit, FluentValidation, header-based versioning
SPRINT 2
Week 5–6
Caching & Batch API
Redis L1 + CosmosDB L2 caching, batch validation endpoint, cache management endpoints
SPRINT 3
Week 7–8
Resilience & Observability
Polly policies, circuit breaker, OpenTelemetry tracing, Prometheus metrics, Grafana dashboards
SPRINT 4
Week 9–10
Frontend: Core Pages
Blazor app shell + Fluent UI layout, Dashboard with SignalR real-time updates, Validate Address page, Batch Validation page
SPRINT 5
Week 11–12
Frontend: Operations Pages
Cache Management page, Audit Log viewer, Health & Metrics dashboard, Settings page
SPRINT 6
Week 13–14
Event Sourcing & Integration
Audit event store, domain events, frontend-backend integration testing, Fluxor state management
SPRINT 7
Week 15–16
Hardening & Launch
Load testing (k6), accessibility audit (WCAG 2.1 AA), security review, ACA deployment, production launch
TOTAL DURATION: 16 WEEKS

## Slide 11
Risks & Mitigations
Smarty API Downtime
HIGH
Mitigation: Circuit breaker pattern (Polly) + CosmosDB stale cache fallback with staleness indicator returned to consumers.
CosmosDB Cost Overrun
MEDIUM
Mitigation: Auto-scale RU/s (400–4,000), partition key optimization (/stateCode), TTL-based expiration at 90 days.
Cache Invalidation Complexity
MEDIUM
Mitigation: TTL-based expiration (Redis 1 hr / CosmosDB 90 days), manual invalidation endpoints, and cache stats monitoring dashboard.
SignalR Connection Stability
MEDIUM
Mitigation: Automatic reconnection with exponential backoff, FluentMessageBar reconnection indicator, and graceful degradation to manual refresh.
Vendor Lock-in
LOW
Mitigation: IAddressValidationProvider abstraction layer enables seamless provider swap without core changes.
API Version Fragmentation
LOW
Mitigation: Max 2 active versions supported concurrently; deprecation policy enforces a 6-month sunset window for retired versions.
SEVERITY
High
Medium
Low

## Slide 12
Let's Build It.
Immediate action items to launch the Address Validation Proxy Service
16 weeks / 8 sprints
1
Finalize SRS v2.1 & Design Spec Review & Sign-off
Target: May 9, 2026
2
Provision Azure Resources
CosmosDB · Redis · ACA environment for API + Frontend
3
Sprint 0 Kick-off
Aspire scaffolding with API + Blazor frontend projects & CI/CD pipeline
4
Review Interactive UI Mockups
Approve frontend design for address lookup & batch validation flows
5
Schedule Weekly Architecture Reviews
Recurring sessions with the engineering team
Questions? Let's discuss.